Project Notes

# Notes
## 26,27,28/07 Getting Youtube raw data :
## To do
- Get all videos from a channel ✅
- Get all captured videos captioned:✅
  - Scribe as a subclass of yt.✅
    1. Gets a youtube video object.✅
    2. Retrieves relative info and store as dict ✅
    3. convert to data frame✅
    4. . Transcribes video✅
Clean up names✅
Note that in the playlist.items().list() The id is playlist item id. NOT the video id. To get the video id you must access resourcesID.videoID.

# 28/07 : ETL
## To do:
- Transform metrics video✅
- Transform metrics captions✅
- Join metrics and format ✅

# 30,1/07,08/08: NLP
## Progress Comment
01/08
I’ve finished the YouTube data retrieval and etl backbone of this project. So that is milestone 1 complete. Next is to do the NLP part so I can get data for analysis and create some good views. I think I’m going to make the scope of this always comparing to one channel. So user will have a standard to get insight from. These insights will then be done via Dash through django. I can create custom user interactions to create their views.

09/08
Finished the summarisation part. The computation time is adding up. Rounding about 8 minutes per video to be summarised. I think it will be definitely a good idea to impose limits on the rest of the NLP functions. As well as making a demo video for companies to look at. This will mean to save the results of each function for the demo. Pretty good work so far. Going to transcribe the 50 videos overnight. Tomorrow I do NER.

## To Do:
- Create technique list✅
- Intra-Channel:
  - Text Summary ✅
    1. [PROBLEM] Transformers has maximum token limit. May need to split captions in half and then do them. Will need to split in half until full stop. Have it transformed. And then stitch them together. Therefore should really get data as dict:list rather than data frame.
      1. [SOLVED] Use longT5 Works fine though it takes approximate 4:30 minutes to translate one video.
  - Named Entity Recognition
  - Sentiment Analysis
- Inter-Channel TBD
  - Sentiment comparison between two videos
## Notes
Table 1
NLP Technique	Source	Uses
Sentiment Analysis	SamLowe/roberta-base-go_emotions	+/- Above the video
Named Entity Recognition	dslim/bert-base-NER	Creation of Tags and counts of important keywords
Text Summary	facebook/bart-large-cnn	So user just read a video summary.
Topic Modelling	BerTopic	Clusters of information around key words
AI Q&A	Chat PDF / GPT / https://github.com/marqo-ai/marqo/blob/mainline/examples/GPT-examples/article/article.md	Upload summary text or normal text and asks questions about each video.

# Youtube API Handbook